## Slide 1: INTELLIGENT AUTOMATION
The Lofoten Islands, Norway
#makingjobswork
INTELLIGENT AUTOMATION
OTC Derivates POC
Results presentation
April 2018

## Slide 2: Objectives
Project summary
Demo & test headlines
Further KPIs
Next steps towards Production

## Slide 3: Project summary

## Slide 4: The Use Case
High level process | Term Sheets for FX Trades are sent to a centralized inbox Data uploaded in Trades Database needs to be checked vs. data from the term sheets
Objective: | Demonstrate the potential for automating a significant part of FX Trades reconciliation process Prove cognitive automation capabilities for data extraction out of unstructured sources
Scope: | FX Trades only (Term Sheets 10k/year; FX Deals 5k per year/415 per month – over 50% of scope*) 24** Data fields for html (emails), 16 for Excel files
WorkFusion Solution: | Extracting Data  mainly Machine Learning (but Rule-based approach for Excel as 1 template only) Route Exceptions to Analysts  Workforce Orchestration Export trades from email & Reconcile data with Trades Database & Send emails to operators  RPA
Machine Learning | Information Extraction ML Model 4 Training Phases 1,542 Term sheets in Final Training Set
* See slide 7 for scope in terms of operations
**See slide 8 for exact list of fields

## Slide 5: Goals
Key goals
Initial success criteria for Cognitive
  Deploy end-to-end automation on a complex use case, combining
  Robotic automation for structured data manipulation
  Cognitive automation for data extraction out of unstructured documents
  Prove Cognitive automation works and doesn’t rely on data scientists
  Mobilize WorkFusion’s AutoML capabilities to create out-of-the-box ML model automating cognitive work, out of examples provided by Ops team
  For fields appearing in documents more than 25% of the time:
  On average, more than 50% of automated extraction at field level
  On average, more than 90% accuracy for automated extraction at field level

## Slide 6: To-Be automated business process FX Trades reconciliation process
Monitor FX mailbox
S
E
Classify emails
No
Yes
Match?
Separate attachment from email
Checker step to validate data
Reconciliation with DB
Review DB Term sheet reconciliation
No
Yes
Send email to SME highlighting discrepancies
Trades Database
Robotic bot (RPA)
Cognitive bot (ML)
Manual step
Send confirmation emails
Is FX?
FX term sheet data extraction
ML for emails
Rules for Excel
Could be limited to exceptions
Could disappear as manual step
Could go to middle office at later stage

## Slide 7: Scope of PoC covers 73% of operations
PoC Scope
B. Exceptions, Asian, American Fwd
FLEX
20,34%
100,00%
73,21%
Total Operations validated (FX Options)
6,45%
0,41 FTEs
0,24 FTEs

## Slide 8: FX Deals – 24* fields for extraction
Contrapartida**
Tipo de Opcion
Estralegia / Direction
Opcion 1
Divisa 1
Opcion 2
Divisa 2
Nominal 1
Nominal 2
Strike
Precio
Prima
Divisa Prima
Fecha Pago Prima
Fecha de Inicio
Fecha de Vencimiento
Fecha pago vencimiento
Cash/Delivery*
ID Operacion* ***
Contrapartida Corta*
Barrera*
Tipo barrera*
UTI/USI
Spot/Forward
* Out of 24 fields, 19 are included in statistics and scope as 5 fields are present in <25% of the dataset (not enough occurrences for learning)
** Buyer and seller were united as “contrapartida”
*** ID Operacion field also not trained, based on SME recommendation

## Slide 9: Approach
Week | Actions
0-3 | Requirements Finalization, Access Provisioning, Data Provisioning (delayed by ML setup changes and network restrictions)
4-6 | Configure Data, Qualify Workforce, Initial Tagging, Prepare Extract Flow, RPA Implementation
7-11 | Machine Learning Model Training & Tuning, Full Dataset Tagging, RPA Optimization
12 | Assess Results vs. Success Criteria
14 | Final project debrief (today)
Key activities
Planning overview
  Mobilization
  Collection of term sheet records for FX deals
  ML Training Set
  Tagging and processing of ~1,500 term sheets for FX deals, by Ops team
  Cognitive Bot creation
  Model trained initially with ~250 term sheets and then subsequently with ~950, ~1,050 and ~1,500 term sheets for choosing the best result
  200 documents were put aside for final test
  Output
  Calculation of automation rate & accuracy for Final Test
  Graphing learning curve for set of trainings on datasets with different representativeness
7 weeks of actual delivery end-to-end

## Slide 10: Completed project calendar
Key challenges:
Finalising infra
Access provisioning & Trades Database app set up on VMs
Requirements finalisation (e.g. excel in scope or not)
Effective start for actual delivery

## Slide 11: Lessons learnt for project management
Identify infrastructure restrictions early but do not compromise too much (WorkFusion learning)
Build in time for access provisioning and environment set up sufficient for engaging the needed IT resources
Get actual information about the structure of data intended for processing to maximize effective coverage
Involve SMEs early on to minimize any rework

## Slide 12: Demo & test headlines

## Slide 13: Demo: As-Is

## Slide 14: Demo: To-Be

## Slide 15: Final test – End-to-End flow
Procedure:
A day of work with the new process was simulated
To ensure that operators knew what to do, walkthroughs and a Users Guide deck were provided
To make it more realistic, the operations were distributed simulating inflow of term sheets throughout a day. Also, emails not related to FX Trades were included so that the classification task was realistic
User from operators team executed the manual parts during this test
Performance Metrics:
Operation Handling Time: The average amount of time that it takes for an operation to run end-to-end
Handling Time per Manual Task: The average amount of time that an operator spends manually working on a term sheet within WorkFusion
User Learning Speed: Reduction in time spent on the tasks, comparing the end of day and start of day
Notes: Operation Handling Time: 2min 53sec based on UAT (end-to-end BP excluding idle time)
Handling Time per Manual Task: 1min 50sec based on UAT (including classification and checking extraction)

## Slide 16: Final test – Machine Learning
Procedure:
200 term sheets that were tagged by Ops (so we know the “good answer”) but not included in the training data were set apart
WorkFusion launched the cognitive bot to extract data from these “unseen” term sheets
Automation and accuracy metrics were calculated for these term sheets
Note: interim models were also tested on the same sample of 200 term sheets to allow for comparison
Key Performance Metrics:
Automation Rate: The percentage of data fields that WorkFusion automatically extracted
Automation Accuracy: The percentage of accurate WorkFusion’s auto-extraction

## Slide 17: The headlines
WorkFusion has beaten targeted success criteria and achieved an average 78% automation rate at an accuracy rate of 94%
Final Test Set: | 200 Term sheets
Automation Rate for Extraction: | 78%
Average Accuracy: | 94%
Reduction in effort: | 58%+ reduction in effort
N.B.
78% is for HTML using cognitive. Excel extraction using rules is 100%, so overall automation rate is higher
Success criteria were 50% automation rate at accuracy rate of 90%

## Slide 18: Further KPIs

## Slide 19: Automation rate per field - HTML
N.B. For Excel (rules-based):
100% Accuracy
100% Automation rate
Field Name | Accuracy | Automation Rate
Contrapartida | 91% | 67%
Divisa1 | 89% | 85%
Divisa2 | 91% | 72%
divisa_prima | 98% | 93%
Estrategia | 98% | 67%
fecha_inicio | 95% | 84%
fecha_pago_prima | 97% | 72%
fecha_pago_vencimiento | 95% | 76%
fecha_vencimiento | 95% | 81%
Nominal1 | 91% | 92%
Nominal2 | 99% | 67%
Opcion1 | 97% | 92%
Opcion2 | 98% | 88%
Precio | 73% | 61%
Prima | 99% | 88%
spot_forward | 95% | 65%
strike_ | 98% | 96%
tipo_de_opcion | 86% | 46%
uti_usi | 99% | 95%
Average | 94% | 78%

## Slide 20: Automation learning curve
30+ percentage points
improvement in automation
N.B. Model trained on 249 docs had seen a limited sample of term sheets. Over more term sheets it gets a more representative training.
Chart: Number of documents used for training
| 0 | 249 | 947 | 1066 | 1542
Results | 0 | 0.49116 | 0.57945 | 0.80785 | 0.83443
Typical | 0 | 0.25 | 0.45 | 0.6 | 0.65 | 0.75

## Slide 21: How does machine learning change over time?
Machine learning models generally improve the larger the sample size used for training.
The speed of learning can vary greatly – the more variable a data set, the longer it will take to learn.
In this case, the model learnt quickly due to lower variability in the dataset (in terms of templates / families of template and context surrounding fields to be extracted) and because there were no OCR issues.
As higher results are achieved, the slower additional increase is obtained – this is known as diminishing returns.
At some point, no more learning could result when feeding in new documents with same formats because model has already learnt from representative set of documents. If no new templates are added, the curve flattens as high generalisation has been achieved and adding “similar” documents does not increase the learning significantly
However, the machine can still learn. For example, if formats change or new formats are introduced, then there would be an opportunity for additional learning - i.e. learning new things
Fluctuations between models and tests are not always positive if dataset quality is not stable and sample size is small – if some mistakes are brought in, model quality overall falls as the model is only as good as the dataset it learns from

## Slide 22: 58% Reduction in manual effort
58% Reduction in manual effort per transaction
Chart: Seconds
| As-Is | To-Be
 | 150 | 62.6538
To-be is weighted average of HTML and Excel. HTML = 1 min 45 second (30% reduction), Excel = 16 seconds (89% reduction)
Based on operations in PoC scope
Actual reduction in effort should be greater, e.g. as operators learn new ways of working

## Slide 23: Maximising effort reduction
The PoC demonstrates that adjusting the team’s working methods can maximise effort reduction
The automated process can be industrialised to boost the benefits of robotic intervention
This allows for the parallelisation of tasks between the user and the robot – i.e. completing multiple operations at the same time
The tests were run with limited time to adapt to new ways of working, so improved manual performance can be achieved
Improved bot performance can be achieved with a production grade environment and multiple bots (nodes)

## Slide 24: User feedback
Positive feedback
Development area
Reduction of time is considerable. In HTML significant reduction, in Excel, almost no work required.
Detection of mistakes DB/Mail and Mail/DB is very reliable.
Time to do other tasks while the robot is checking operations.
Not full manual time reduction – production and ways of working refinement
Doesn’t take in all FX Ops - Study functional case of FLEX options
Classification of emails takes time - emails are also a part of the old process, explore additional options to improve process
Outside PoC
Points outside of POC that are important to the whole process:
Upload to App2
List of operations checked
Strategy of the counterparty
Study the requirements and effort required to include these elements

## Slide 25: Next steps

## Slide 26: Further automation opportunities
Automate additional processes within:
Static Data Management
Derivative, FX, Fixed Income
  Validation
  Confirmation
  Portfolio management
  Settlement
Guarantee Management
Automate additional processes we do for banks now:
Trade Finance
Credit chain (e.g. corporate loan notices)
AML, KYC, Sanctions screening, etc.
Potential to automate 20+ processes in production over next 12 months

## Slide 27: Our recommendations
Quickly build first book of work (20 “no brainers”)
  First success stories to make license profitable fast and create momentum for scaling
Start enabling teams on delivery responsibility, build “Automation office”
  Train key delivery roles (MLE, DA, RPA dev primarily) on Automation Academy
  In operations team train business analysts and project managers
Ask Partner to support early steps of trajectory (quick book of work building + first deliveries)

## Slide 28: Improving cognitive further
Work on improving the consistency of the dataset (with Data Analyst)
Add new families/templates of term sheets (if there are any) to increase model coverage and thus reliability across all documents
Increase training of fields that were present less than 25% of the time so that they have also have a training set of ~1,000 examples
Optional further fine tuning of the model, up to custom-built model (e.g. real data scientist)

## Slide 29: FX Trades POC transition to production
* Not including time needed to provision hardware
Infra set up
- Hardware according to specifications corresponding to the intended throughput
Production scope
- Track validated operations
- Password change handling
- Export the flow to the new Dev/UAT environment
Change management
- Route all FX Trade emails to target mailbox
- Train SMEs on WorkSpace
- Act on exception emails
- Troubleshooting guide and support training
- Ensure access to Support desk, WorkSpace, etc.
- Put support model in place for production run of process
Testing
- Apply any changes in urls/endpoint to the processes
- Test the full flow, troubleshoot
- Stress-test
- Latest version of WorkFusion (likely to be 8.5.x)

## Slide 30: Use case extension
Scenario | Activities | Scope | Effort (days) per one resource |  |  |  | Duration
 |  |  | RPA Developer | ML Engineer | Data Analyst | SME | 
Adding documents with the same fields but different layout | Tagging docs with the new layout Model training to learn new layouts | 100 docs | 0 | 1d | 1d | 2d | 3d
 |  | 500 docs | 0 | 1d | 5d | 10d | 11d
Extracting additional fields from existing use case (same documents) | Tagging additional fields in existing document dataset Model training to grasp new fields Post-processing of new field(s) RPA steps for new field(s) | 500 docs 5 fields | 1d | 8d | 2d | 4d | 12d
 |  | 500 docs 1 field | 1d | 2d | 1d | 2d | 4d
 |  | 1000 docs 5 fields | 1d | 8d | 4d | 8d | 16d
Adding documents where: 80% similar to FX but with 20% additional fields | Tagging new documents Model training & postprocessing RPA adjustment for new fields | 100 docs 20% fields | 1d | 5d | 1d | 2d | 7d
 |  | 500 docs 20% fields | 1d | 5d | 5d | 10d | 15d
Adding different file types with the same fields and layout | Applying conversion logic |  | 2d | 0 | 0 | 0 | 2d
Different target system (pure RPA change) | Development of target systems integration (1 system) |  | 5d | 0 | 0 | 0 | 5d

## Slide 31: Reminder of key roles
Role Name | Description | Learning path
Project Manager (PM) | Standard role with Workfusion tools understanding | Power User
RPA Developer (Dev) | Key player in project implementation who knows how to automate and troubleshoot any RPA use case | RPA Specialist RPA Developer
Data analyst (DA) | Analyst assisting with cleaning training data, data tagging and reviewing Machine Learning results/statistics | Data Analyst
ML engineer (MLE) | Developer responsible for running Virtual Data Scientist, integrating ML models in Business Process, troubleshooting Cognitive functionality | MLE Training
IA Architect | Standard role with extensive development experience and practical technical knowledge of WorkFusion architecture, functionality and best practices | IA Architect
Business Intelligence analyst (BA) | Standard role with good business knowledge of WorkFusion functionality and use cases (creating Business Intelligence visualizations using WorkFusion components, the Tableau Server and Tableau Desktop) | BI Analyst

## Slide 32: Intelligent Automation continuum
Development
Self Service
Technical Proficiency
Process and Data Familiarity
Consumer
SPA Analytics
WorkSpace tasks
Ops User
SPA Control Tower
WorkSpace work
Power User
SPA Control Tower
SPA Recorder
SPA Studio
RPA Express
RPA Developer
SPA Control Tower
SPA Studio
SPA Recorder
Machine Learning Analyst
SPA Control Tower
SPA Studio
Intelligent Automation Architect
SPA Control Tower
SPA Studio
SPA Recorder
SPA Workbench
SPA Monitor

## Slide 33: Automation Academy
Multiple Learning Paths
Power User, RPA Automation, Machine Learning Automation
Targeted roles
RPA Developer, Solution Consultant, Data Analyst, Machine Learning Engineer
Progressive
Basic, Advanced, Expert
Interactive
Video lessons, Quizzes, Assignments
Certified
based on results of quizzes and assignments

## Slide 34: Automation Academy Programs
RPA Specialist
Java Test 50%+
ML Data Analyst
BI Specialist
IT Specialist
ML Engineer
Java Test 90%+
BI Developer
IT Ops
RPA Developer
Java Test 70%+
RPA Express Intro
Power User Level 1
Power User Level 2
Solution Consultant
IA Architect
DevOps
Developer
1 week per course
Specialist
1 week per course
User
1 day per course
Architect
1 week per course
RPA Express User
SPA Business User
Solution Consultant
RPA
Machine Learning
Business Intelligence
IT Ops
Launch soon
Prerequisite
+

## Slide 35: Support model beyond PoC
User Support
User self-service
WorkFusion Support Relationship
Comms & Training
Administration
Automation
Process Support
Process Performance
Benefits Realization
Functional Monitoring
IT App Support
Technical Helpdesk
Process Staging
Product
Escalations
Bugs
Feature Requests
Helpdesk
Dev Teams
Infra (OS / Network)
IT Cert Team
Community
L1 24x7
L2 Product
L3 Product
TAM
KB
KB
COE Experts
Level 1 Level 2 Level3
COE PUs / Partner
L1 / L2 App
Helpdesk
Prod Support

## Slide 36: Appendix

## Slide 37: Term Sheets’ Format Breakdown
Option Type | FORMAT |  |  |  |  |  |  | 
 | Mail- Body | Excel | PDF | HTML | HTML+BODY | EXCEL+BODY | PDF+BODY | SAMPLE
Vanilla | 84 | 0 | 3 | 0 | 72 | 6 | 0 | 165
Barrera | 17 | 0 |  | 0 | 0 | 118 | 0 | 135
Total | 101 | 0 | 3 | 0 | 72 | 124 | 0 | 300
% within Vanilla | 50,91% | 0,00% | 1,82% | 0,00% | 43,64% | 3,64% | 0,00% | 
% within Barrera | 12,59% | 0,00% | 0,00% | 0,00% | 0,00% | 87,41% | 0,00% | 
% of Total | 33,67% | 0,00% | 1,00% | 0,00% | 24,00% | 41,33% | 0,00% | 

## Slide 38: Learning per field
Field Name | Model 1 249 examples | Model 2 947 examples | Model 3 1,066 examples | Model 4 1,542 examples
Contrapartida | 19% | 19% | 69% | 70%
Divisa Prima | 79% | 78% | 95% | 96%
Divisa 1 | 64% | 61% | 90% | 88%
Divisa 2 | 34% | 46% | 79% | 81%
Estrategia | 16% | 25% | 69% | 79%
Fecha Inicio | 84% | 85% | 87% | 91%
Fecha Pago Prima | 22% | 37% | 75% | 92%
Fecha Pago Vencimiento | 73% | 69% | 77% | 89%
Fecha Vencimiento | 30% | 43% | 81% | 85%
Nominal 1 | 67% | 74% | 94% | 97%
Nominal 2 | 15% | 28% | 69% | 82%
Option 1 | 65% | 74% | 96% | 98%
Option 2 | 28% | 50% | 89% | 93%
Precio | 36% | 57% | 72% | 55%
Prima | 47% | 78% | 88% | 65%
Spot\Forward | 65% | 71% | 65% | 73%
Strike | 80% | 97% | 97% | 100%
Tipo de Option | 30% | 15% | 46% | 55%
UTI\USI | 77% | 93% | 97% | 97%
Average | 49% | 58% | 81% | 83%
N.B. Automation results generated using models 1-4 on local environment

## Slide 39: Automation rate per field – HTML Including additional 5 fields (feature less than 25% of the time and would require further training) Id_operacion was not trained on, based on recommendation from SMEs
Field Name | Accuracy | Automation Rate
barrier | 100% | 33%
cash_delivery | 4% | 44%
contrapartida_corta | 50% | 78%
id_operacion | 0% | 0%
tipo_barrera | 100% | 33%
contrapartida | 91% | 67%
divisa1 | 89% | 85%
divisa2 | 91% | 72%
divisa_prima | 98% | 93%
estrategia | 98% | 67%
fecha_inicio | 95% | 84%
fecha_pago_prima | 97% | 72%
fecha_pago_vencimiento | 95% | 76%
fecha_vencimiento | 95% | 81%
nominal1 | 91% | 92%
nominal2 | 99% | 67%
opcion1 | 97% | 92%
opcion2 | 98% | 88%
precio | 73% | 61%
prima | 99% | 88%
spot_forward | 95% | 65%
strike_ | 98% | 96%
tipo_de_opcion | 86% | 46%
uti_usi | 99% | 95%
Average | 89% | 70%
Notes: Calculated on data from extraction done on Santander

## Slide 40: ML Learning Training in Production
* - Model Re-Training can be executed either in DEV or in PROD environment, depending on your architecture and security requirements

## Slide 41: Examples of mistakes in tagging
TIPO_DE_OPCION
CONTRAPARTIDA